ON LETTER HEAD OF CONTRACTOR

GENERAL CONDITIONS

- Contractor is requested to inspect the site prior to submission of tender/quotation to acquaint him with the site conditions.

- Item to be carried out are listed in the attached schedule of quantities.   The Bank reserves the right to add/omit any items /partly or fully without giving any reasons.  The rate for any new item introduced shall be settled by the Bank after getting necessary rate analysis from the successful bidder.

- The extra and deviated item rates shall be settled by a rate analysis wherein a            gross profit ( inclusive of over heads) of 15% of total cost of material + Labour shall be paid, Cost of material being supported by vouchers and labour estimated as per approved norms or as per actual, if norms are not available.

- The quantities contained in the scheduled are only approximate/ notional and may vary, for which no extra compensation will be paid to the contractors. They are meant only for tendering purpose, so that a common base is available for comparison. The work actually done will be measured as per IS 1200 and paid for, as mentioned above.

- The contractor shall at his own expenses rectify the unsatisfactory works within 7 days from the date of intimation.  In case of failure to do so, Bank reserves the right to carry out the work through any other agency/agencies and such expenditure will be recovered from the Contractor in due course of time.

- All soil filth; rubbish and other objectionable materials shall be at once carted away out of the premises as per local authority’s rules in force, if any, at his own cost and expenditure.  In absence of above, the Bank may do at the Contractor’s risk and cost.

- The Bank does not bind itself to accept the lowest or any tender and reserves itself the right to accept/reject any or all the tenders without assigning any reasons for doing so.

- The rates quoted in the tender should include all charges for material, labour, transportation and taxes, if any etc. and bank shall not be responsible for any other expenses in this connection.

- This is an Item-Rate contract, an acceptance of the contact shall mean essentially             acceptance of rates for each individual items of work. The actual payment however shall be made on actual authorized quantities of the work done, based on joint measurements at accepted tender rates, and / or approved extra and deviated item-rates, for extra and deviated items.

- The tenderers are requested to sign the tender form and the schedule of quantities on all pages otherwise the same shall be rejected.

- No extra shall be paid for any minor alterations modification/addition made in design/specification while work is in progress and as per site requirements.

- Rates quoted in the tender/quotation should be valid for at least 30 days from the date of receipt of the order.

- Contractor shall have to complete the work within 30 days from the date of receipt of the order.

- In case, contractor fail to complete the work in the said period, liquidated damages @ 1.0% per week maximum upto 5% will be levied till the work is completed in all respects, as per bank’s specifications.

- 5% of the total billed amount shall be retained with the bank till the completion of the defects liability period of 12 month is over.

- The successful tenderer shall extend full cooperation and coordination with other agencies that are executing other related jobs at site and ensure to complete the overall work expeditiously.

- Best specified materials are used by the firm and to complete the job with utmost workmanship and as per bank’s requirements.

- No compromise on material and workmanship shall be allowed at any stage.

- No Compromise about the quality of the goods and execution of the work shall be permitted.

- Time bound program to be fixed and adhered to.

- In case of any delay in completion of the work penalty should be levied as per tender conditions.

- Certificate to be kept on record about the specification/material used from the contractors and the copy of the same to be forwarded to us for our records.

- All care to be taken for satisfactory completion of the work in neat and tidy conditions.

- It shall be responsibility to the Contractor to liaison with concerned/competent authorities i.e. Police, Local Development authority or other directly/indirectly involved in the work and ensure to obtain necessary permission / approval for smooth completion of the overall job in neat and tidy conditions and without any hindrances.

- TERMS OF PAYMENTS:-

      - 10% Mobilisation advance shall be paid to contractor against material purchased for the said work.

      - One Interim bill shall be paid during the work period subject to minimum value for interim bill as stated in APPENDIX –I, for interim certificates. The bills in proper forms must be duly accompanied by detailed measurements recorded in the approved measurement books and should be submitted. Adhoc payment for work actually executed together with other accepted claims will be made for the interest of Bank’s work at absolute discretion of the Employer on specific request of the Contractor. However adhoc payment will be made, shall not exceed more than 75% of billed value. The Contractor will be required to submit the bill along with the records of joint measurement for claiming adhoc payment together with vouchers / bills etc.

      - Final bill Payment :- The final bill shall be accompanied by a certificate of completion from the Bank Official. Payments of final bill shall be made after deduction of Retention Money as specified in APPENDIX –I (Sr.no8) of these conditions, which sum shall be refunded in the manner stated in APPENDIX –I (Sr.no9). The acceptance of payment of the final bill by the Contractor would indicate that he will have no further claim in respect of the work executed.

      - 5% retention amount after one year on completion of Defect liability period.

I/ We hereby declare that, I/ We have read and understood the above condition and I/We agree to comply with the same.

We accept the above conditions in toto.

SIGNATURE OF CONTRACTOR

WITH DATE & SEAL